DENTAEASE - System Revision Progress

Reference: System-Revision-April-30.docx

Date Updated: April 30, 2026

Status Legend:

[DONE] = Completed and tested via lint/route check

[PENDING] = Not yet started

BATCH 1 - Completed Revisions

[DONE] 1. Age on RX (birthdate fix)

What: Fixed bug where Age on prescription always showed 0. Now reads birth_date field correctly and displays N/A if empty.

Files: resources/views/admin/dental-chart/rx.blade.php

[DONE] 2. Patient appointment cancellation

What: Patients can cancel pending appointments anytime. Approved appointments now show 'Contact clinic to cancel' message instead of broken Cancel button.

Files: resources/views/client/cbookingongoing.blade.php

[DONE] 3. Hide past time slots

What: Time picker now hides time slots that have already passed when booking for today (e.g., if it is 3pm, slots from 8am to 2:29pm are hidden).

Files: app/Http/Controllers/AppointmentController.php (getDentistSlots and getAvailableSlots)

[DONE] 4. OTP per-digit boxes

What: Replaced single OTP text field with 6 individual digit boxes. Includes auto-advance, backspace navigation, arrow keys, and paste support.

Files: resources/views/auth/signup.blade.php

[DONE] 5. Arrived time on appointments table

What: Arrived column already showed in admin appointment table. Added timestamp recording when patient checks in via QR or face scan.

Files: app/Http/Controllers/VisitLogController.php, resources/views/admin/partials/appointments-table.blade.php

[DONE] 6. Changeable doctor on check-in

What: Receptionist/admin can now change the assigned dentist via dropdown on the check-in page. Arrived time also displayed prominently.

Files: app/Http/Controllers/AdminBookingController.php (added changeDentist method), routes/admin.php, resources/views/admin/appointment_detail.blade.php

[DONE] 7. Appointment Report filters

What: Added filters for: Patient Name, Service, Dentist (Staff), Status, and Payment Type. Includes Reset button. Layout reorganized to 4-column grid.

Files: app/Http/Controllers/ReportController.php, resources/views/admin/reports/daily-appointments.blade.php

[DONE] 8. Per-step error validation in registration

What: Errors now appear at the specific step where they occur (not at end of form). Inline red borders + error messages below each field. Auto-clears on edit. Includes server-side uniqueness checks per step.

Files: app/Http/Controllers/AuthUi.php (new validateSignupStep method), routes/web.php, resources/views/auth/signup.blade.php

PENDING - Not Yet Implemented

[PENDING] First-login startup form

What: When patient first logs in, must show patient information / dental history form similar to booking flow. Format must match PDA reference.

Files: Awaiting PDA reference file from client

[PENDING] Parental control accounts

What: 1 parent account can have multiple child sub-accounts.

[PENDING] Empty placeholders for newly created patient

What: Patient Info, Dental Chart, Treatment Record should appear empty (placeholder) for new accounts instead of dummy data.

[PENDING] Dashboard cards clickable

What: Receptionist/Dentist dashboard cards should redirect to filtered treatment record when clicked.

[PENDING] View button routing per role

What: Dentist View button -> redirect to dental chart. Receptionist -> redirect to check-in (read-only RX/chart).

[PENDING] Receptionist read-only chart

What: Receptionist must NOT be able to edit graphical tooth chart. View/print only.

[PENDING] POS module integration

What: Add POS module between RX and Treatment Record. Medicine amounts in treatment record. One unified receipt for treatment + medicine.

[PENDING] POS receipt: Amount Gave + Change

What: Add Amount Gave and Change fields to POS receipt.

[PENDING] POS searchable input with suggestions

What: POS product/medicine search with type-ahead suggestions.

[PENDING] POS transaction filters

What: Filter by cashier, patient, medicine. Also dentist/services/status/payment method filters.

[PENDING] Personalized print headers

What: All printable reports must use a formal header layout.

[PENDING] Calendar-based dentist schedule

What: Doctors schedules + Open Days should be calendar-based instead of weekday checkboxes.

[PENDING] SMS Notification

What: System must send SMS notifications. Awaiting decision on SMS provider (Semaphore, Twilio, etc.).

Total: 8 of 21 items completed (Batch 1)